CANTRICE COURT CONDOMINIUM OWNERS’ ASSOCIATION

Vote on Special Assessment of $2 million ($2,000,000)

Why Roofs are Needed Now

Sept 11, 2026

Contents

1. Todays Financial Situation - How did we get here?

1.1 Regular Assessments - History

1.2 Account Balances - History

1.3 Reserve Study - History

2. Focus on Today and the Future - Needs

2.1  2026 Reserve Study

2.2  2026 Budget

3. Today - What do we do?

4. Why Roof Replacements are Needed Now

# 1. Todays Financial Situation - How did we get here?

First things first, the Past.

We can't answer about past history, what motivated past Boards.  We can only state the facts of the past.

Seeing the facts of the past will help us to more quickly accept them - they are what they are - and move on to focus on what is most important - what we can do today and in the future.

The Past - A perfect storm of:

- Inadequate long-term financial planning by past Board of Directors to save for future major projects without sudden, expensive special assessments,

- Inattention by homeowners to question the Board about our long-term financial needs,

- Lack of understanding the importance of a fully-funded Reserve Account,

- Failure to fund Reserve Studies at 100% of needs,

- Overemphasis on keeping monthly assessments low,

- A huge increase in 2026 to the cost of Reserve Study major projects, partially because todays Board applied ACTUAL contractor costs for major projects (roofs, streets), and

- The cost of roof replacements - todays #1 major expense - increased by 30% in one year from 2025 to 2026 (typical annual increases are 5-7%).

Over 11 years from 2014 to 2025, owner Regular Assessments increased less than the rate of inflation.

For 5 years 2014 to 2018, owner Regular Assessments did not increase at all.

Over 6 years from 2019 thru 2025, there was little growth in Association Total Assets.

Since 2018, there have been large shortfalls in Reserve Account funding.

The 2026 Reserve shortfall is a huge $3,245,597.  Reserves are only 8.8% of the amount needed.

The 2026 Reserve Study applied ACTUAL contractor costs for major projects - provided by the Association.

1.1 Regular Assessments - History

Over 11 years from 2014 to 2025, owner Regular Assessments increased less than the rate of inflation.

Increased from $330 to $435.

Increase of only $105.

Average annual rate of increase of 2.54%

(Average annual inflation rate was 2.88%)

For 5 years 2014 to 2018, owner Regular Assessments did not increase at all.

Year	Regular	Annual

Assessments	Increase (decrease)

2013	$330

2014	$330

2015	$330		   $0

2016	$320		($10)

2017	$320		   $0

2018	$315		  ($5)

2019	$325	 	 $10

2020	$335		 $10	thru June

2020	$375		 $40	starting July

2021	$390		 $15

2022	$400		 $10

2023	$400		 $0

2024	$420		 $20

2025	$435		 $15

2026	$522 		 $87

1.2 Account Balances - History

Over 6 years from 2019 thru 2025, there was little growth in Association Total Assets.

Year		Reserve	Operating	Total

Account	Account	Assets

1/31/2019	$371,965	$158,300	$532,178

1/31/2020	$227,391	$214,667	$442,663

1/31/2021	$378,350	  $33,581	$417,709

1/31/2022	$432,109	  $54,979	$489,532

1/31/2023	$477,499	  $78,129	$556,404

1/31/2024	$523,870	  $47,637	$571,473

1/31/2025	$215,777	$153,591	$434,107    <---- 2025 started roof replacements.

7/31/2026	$310,712	$122,046	$487,735

1.3 Reserve Study - History

The primary purpose of a Reserve Study is to evaluate the physical condition of a community's shared property, determine the remaining life of the property and determine today's cost to repair and replace the property.  The HOA then creates a long-term financial plan to pay for major repairs and replacements, preventing sudden special assessments.

Since 2018, there have been large shortfalls in Reserve Account funding.

The 2026 Reserve shortfall is a huge $3,245,597.  Reserves are only 8.8% of the amount needed.

The 2026 Study applied ACTUAL contractor costs for major projects - provided by the Association.

Year	Projected	Fully		Shortfall	Percent	Roof

Balance	Funded			Funded	Replacement

(203,700 sq ft)

2018	$729,362  	$1,377,356  	   $647,994	53%  		$1,019,000  (5.0 sq ft)

2021	$400,000  	   $635,680  	   $235,680	62%  		   $611,100  (3.0 sq ft)

2024	$490,482 	$1,047,388  	   $556,906	46% 		   $560,175  (2.75 sq ft)

2026	$313,600  	$3,559,197  	$3,245,597	  8.8%  		$1,757,000  (8.62 sq ft)

# 2. Focus on Today and the Future - Needs

Let's focus on today and the future.

For todays roof replacements:	$1,617,000 is needed today.

For upcoming annual projects:	$1,579,050 additional is needed within the next 6 years.

For years thereafter, we need to ensure the Reserves remain at a healthy level to avoid more sudden, large assessments.

2.1  2026 Reserve Study

|  | 2025 Dollars | Remaining Life | Notes |
| --- | --- | --- | --- |
| Roof - Underlayment - REPLACE | $1,617,000 | 0 years left |  |
| Streets - Asphalt - Reconstruction/REPLACE | $448,550 | 0 years left | 90,000 sq ft / $5-7 sq ft ($450,000 to $630,000) |
| Streets - Stamped Concrete - Entry - REPLACE | $367,000 | 0 years left | 30,000 sq ft (est) / $15 sq ft ($450,000) |
| Driveways & Aprons - Concrete (poured) - Repair | $57,800 | 0 years left | Repair every 5 years |
| Buildings - Wood Surfaces - Repaint | $96,000 | 0 years left | Every 6 years |
| Buildings - Stucco Surfaces - Repaint | $490,000 | 6 years left |  |
| Iron Fence/Rails/Gates - Repaint | $37,200 | 0 years left | Every 5 years |
| Metal Fence/Railings - Partial REPLACE | $30,000 | 0 years left | Every 5 years |
| Vehicle Gates - REPLACE | $120,000 | 14 years left |  |
| Pole Light Fixtures - REPLACE | $52,500 | 5 years left |  |
| Wood Trellis - Trash - REPLACE | $104,000 | 10 years left |  |
| Total: | $3,420,050 |  |  |

2.2  2026 Budget

| SUMMARY OF OPERATING & RESERVE EXPENSES |  |  |
| --- | --- | --- |
|  | ANNUAL |  |
| GENERAL & ADMINISTRATIVE | $37,050 | 5.8% |
| INSURANCE | $128,467 | 20.0% |
| UTILITIES | $98,316 | 15.3% |
| REPAIRS & MAINTENANCE | $36,462 | 5.7% |
| POOL EXPENSES | $10,713 | 1.7% |
| LANDSCAPE | $105,600 | 16.4% |
| ACCESS SYSTEMS/PATROL | $4,400 | 0.7% |
| RESERVE EXPENSES | $222,264 | 34.6% |
| TOTAL OPERATING & RESERVE EXPENSES | $643,272 | 100.0% |

# 3. Today - What do we do?

No matter what path we take, the Association is projected to pay between $4.1 and $4.8 million for major projects over the next 10 years.

Paying quickly with large cash assessments now, the total cost will be near the lower end of this range.

Paying minimum cash assessments, stretching out costs over several years, the total cost will be near the higher end.

## Board Decision:

Since the 2026 Reserve Study was completed in Fall 2025, the Board has been discussing how to fund our long-term major projects.

This discussion has included numerous emails, working meetings and townhalls starting over two months ago to zero in on what is the best course for the Association.  The Board has listened to owners.

Owners have had numerous opportunities his summer to discuss what they want to do.  Over 50 owners have attended several Board Meetings and Town Hall poolside meetings.  Those that have contributed have made it clear.  They want:

- Roofs replaced immediately,

- Minimal cost increases in monthly assessments,

- Minimal negative impact on home values, and a quick recovery in home values,

- Minimal risk of increased cost of insurance,

- Maintain qualifying for financing by agencies like Fannie Mae & Freddie Mac, and

- Do not want the Association to borrow loan money without immediately using it.

To best satisfy these, the best path today is:

1. An Association Loan to obtain all of the funds needed to replace roofs immediately,

2. A Special Assessment to cover the cost of the roof replacements, and

3. The Association offering a payment plan to owners for their special assessment.

Roof replacements are an absolute and immediate need.

All other major projects can wait a few years (eg. asphalt and concrete streets, building painting, etc.).  These costs do not disappear.  Regular Assessments will still need to increase over the coming years even when the roof replacement work is completed.

# 4. Why Roof Replacements are Needed Now

Our roofs likely NO LONGER PREVENTING WATER INTRUSION.

They no longer fully protect our buildings and interiors.

Last Winter, seven (7) units leaked, despite receiving all necessary maintenance in Fall 2025.

The roof underlayment is the barrier that prevents water intrusion.

This barrier is from 5 to 15 years OVERDUE for replacement.   Simply put, it no longer works.

The water barrier underlayment is no longer working as it should.

84 of our 98 units need partial or total new roof replacements NOW.

The 2026 Reserve Study was prepared by Sean Kargari, a credentialed Reserve Specialist for Association Reserves.  In July 2026, Sean told the Board:

The tile roof replacements have already started and the remaining older roofs should also be replaced to avoid interior damage to the units and extra remediation costs, as well as insurance issues.

I would stress that the tile roofs are an absolute must.  You'll spend more money on water intrusion remediation than on simply replacing the overdue roofs.  You'll save the community money.  El Nino is on the way and annual "atmospheric rivers" are the new normal.

Yes, a $20K per unit Special Assessment is a hard pill to swallow, but the cost of lowered property values will be much more:

-   5% Loss = Approx $37K loss to each owner  [Sean checked current prices on Zillow]

- 10% Loss = Approx $74K loss to each owner

Respectfully and Sincerely,

Cantrice Court COA Board of Directors